DEVELOPER CODING PLAN

Online RFQ & Tendering Platform

Step-by-Step Guide for Novice Developers

Based on Technical PRD v3.0  |  Schema v3.0  |  February 2026

6 Phases  •  28 Tasks  •  Every step explained

# Table of Contents

# 1. How to Read This Document

This plan is written assuming you know basic HTML, CSS, and a little JavaScript — but you have never built a full backend application before. Every single step is broken down so you never have to guess what to do next.

The project is divided into 6 Phases. Each Phase contains multiple Tasks. Each Task is one focused piece of work. Do them in the exact order shown. Do not skip ahead.

The Golden Rules

- Do one Task at a time. Finish it completely before moving to the next.

- After every Task, run the app and confirm it still works.

- If something breaks, stop and fix it before continuing.

- Copy-paste commands exactly as written. Typos in terminal commands cause confusing errors.

- Google is your friend — if a concept is unclear, search for "[concept] explained simply".

# 2. Phase Overview Map

This table shows you the big picture. Each phase builds on the one before it. The "Unlocks" column tells you what becomes possible once you finish that phase.

| Phase | Name | What You Build | Unlocks |
| --- | --- | --- | --- |
| 1 | Project Setup & Foundation | Folder structure, database, basic server, login page | Everything else — this is the foundation. |
| 2 | Tender & Line-Item Core | Create/publish tenders, add line items and features | Vendors can see tenders. Bidding becomes possible. |
| 3 | Vendor & Bid Engine | Vendor registration, bid submission with versioning & envelopes | The core buy-sell transaction works end to end. |
| 4 | Evaluation & Awards | Two-stage scoring, comparison matrix, award issuance | A tender can be completed from start to finish. |
| 5 | Notifications & Addenda | Email/in-app alerts, Q&A forum, official amendments | The platform feels complete to real users. |
| 6 | Export, Tax & Polish | PDF/XLSX exports, tax engine, FX rates, audit logs | Production-ready. All PRD features shipped. |

# 3. Before You Write Any Code — Environment Checklist

Install every item below before you start Phase 1. These are the tools the entire project depends on. You install them once and they stay installed.

| # | Tool | What It Does | Install Command (run in Terminal) |
| --- | --- | --- | --- |
| 1 | Node.js (v20 LTS) | Runs your backend server and frontend build | Download from https://nodejs.org — pick "LTS" |
| 2 | npm | Installs JavaScript packages (comes with Node.js) | Already included with Node.js — no action needed |
| 3 | PostgreSQL 16 | Your database — where all data is stored | Download from https://www.postgresql.org/download |
| 4 | pgAdmin 4 | A visual tool to look at and manage your database | Download from https://www.pgadmin.org |
| 5 | Redis | A fast in-memory store for sessions and caching | Download from https://redis.io/download |
| 6 | Git | Tracks changes to your code (version control) | Download from https://git-scm.com/download |
| 7 | VS Code | Your code editor — where you write everything | Download from https://code.visualstudio.com |
| 8 | Postman | A tool to test your API endpoints manually | Download from https://www.getpostman.com |

⚠ Important: After installing PostgreSQL, remember the password you set for the 'postgres' user. You will need it later. Write it down somewhere safe.

# 4. Phase 1: Project Setup & Foundation

This phase creates the skeleton of the entire application. By the end, you will have a working server that can show a login page and talk to a database. Nothing fancy yet — but everything later is built on top of this.

Task 1 — Create the Project Folder Structure

This sets up the exact folder layout every file will live in. Following this structure keeps things organized as the project grows.

mkdir rfq-platform && cd rfq-platform

mkdir -p backend/src/{routes,middleware,controllers,models,services,utils}

mkdir -p backend/src/config

mkdir -p frontend/src/{pages,components,styles,utils}

mkdir -p frontend/public

Your folder should now look like this:

rfq-platform/

backend/

src/

config/        ← database config, env variables

controllers/   ← handle HTTP requests

middleware/    ← auth checks, error handling

models/        ← database table definitions

routes/        ← URL path definitions

services/      ← business logic

utils/         ← helper functions

frontend/

src/

pages/         ← each screen/page of the app

components/    ← reusable UI pieces

styles/        ← CSS files

utils/         ← frontend helper functions

public/          ← images, icons, static files

💡 Note: Think of controllers as the "front door" that receives requests. Services do the actual thinking. Models talk to the database.

Task 2 — Initialize Backend with package.json

This tells Node.js what your project is and what packages it needs.

cd rfq-platform/backend

npm init -y

Then install the core packages your backend needs:

npm install express pg uuid bcryptjs jsonwebtoken dotenv cors helmet

| Package | Why You Need It |
| --- | --- |
| express | The web framework — handles HTTP requests and routes. |
| pg | PostgreSQL driver — lets Node.js talk to your database. |
| uuid | Generates unique IDs (UUID v4) for database rows. |
| bcryptjs | Hashes passwords securely before storing them. |
| jsonwebtoken | Creates and verifies JWT tokens for login sessions. |
| dotenv | Reads secret values (like passwords) from a .env file. |
| cors | Allows your frontend to talk to your backend. |
| helmet | Adds security headers to every response automatically. |

Task 3 — Create the .env Configuration File

This file holds secret values that should never be committed to Git. Create it in the backend/ folder.

# backend/.env

DB_HOST=localhost

DB_PORT=5432

DB_NAME=rfq_platform

DB_USER=postgres

DB_PASSWORD=your_postgres_password_here

JWT_SECRET=write_a_random_string_here_at_least_32_chars

PORT=3000

⚠ Important: Replace 'your_postgres_password_here' with the actual password you set when installing PostgreSQL. Replace the JWT_SECRET with any random string of at least 32 characters.

Now create a .gitignore so these secrets are never saved to Git:

# backend/.gitignore

node_modules/

.env

Task 4 — Set Up the Database

Open pgAdmin, connect to your PostgreSQL server, and create a new database called rfq_platform.

- Open pgAdmin 4 and connect to your local PostgreSQL server using the password from your .env file.

- Right-click on "Databases" in the left panel → click "Create" → "Database…"

- Type rfq_platform as the database name. Click Save.

- Now open the Query Tool: click on rfq_platform → then click the lightning-bolt icon (Query Tool) at the top.

- Open the schema file (rfq_tendering_platform_schema_v3.sql) in a text editor. Select all the text (Ctrl+A), copy it (Ctrl+C).

- Paste it into the pgAdmin Query Tool (Ctrl+V). Click the Play button (▶) to run it.

- If you see "Query returned successfully" — you are done. All 38 tables are now created.

💡 Note: If you see an error, read the error message carefully. It usually tells you exactly which line failed. The most common issue is a typo — double-check that line.

Task 5 — Create the Database Connection Module

This is the single file that connects your Node.js code to PostgreSQL. Every other file that needs the database will import this one.

Create the file backend/src/config/database.js with this content:

const { Pool } = require('pg');

require('dotenv').config();

const pool = new Pool({

host:     process.env.DB_HOST,

port:     parseInt(process.env.DB_PORT),

database: process.env.DB_NAME,

user:     process.env.DB_USER,

password: process.env.DB_PASSWORD,

});

module.exports = pool;

💡 Note: Pool keeps a set of connections open to the database so you don't have to open a new one every time. This is much faster.

Task 6 — Build the Main Server Entry Point

This is the file that starts your entire backend server. Create backend/src/app.js:

const express    = require('express');

const helmet     = require('helmet');

const cors       = require('cors');

require('dotenv').config();

const app = express();

app.use(helmet());

app.use(cors({ origin: 'http://localhost:3001' }));

app.use(express.json());

// Health check — confirms the server is alive

app.get('/health', (req, res) => res.json({ status: 'ok' }));

const PORT = process.env.PORT || 3000;

app.listen(PORT, () => console.log(`Server running on port ${PORT}`));

module.exports = app;

Test it: run node src/app.js from the backend/ folder. Open your browser and go to http://localhost:3000/health. You should see {"status":"ok"}.

Task 7 — Implement User Registration & Login

This creates the auth system. Users can sign up, log in, and receive a JWT token that proves who they are for all future requests.

Files to create:

- backend/src/controllers/authController.js — handles the register and login HTTP requests

- backend/src/routes/authRoutes.js — defines POST /api/auth/register and POST /api/auth/login

- backend/src/middleware/authMiddleware.js — a function that checks the JWT token on protected routes

authController.js — core logic:

const bcrypt = require('bcryptjs');

const jwt    = require('jsonwebtoken');

const { v4: uuidv4 } = require('uuid');

const db     = require('../config/database');

// REGISTER

exports.register = async (req, res) => {

try {

const { name, email, password, organizationId, roles } = req.body;

const hash = await bcrypt.hash(password, 12);  // cost factor 12

const id   = uuidv4();

await db.query(

`INSERT INTO users (id, organization_id, name, email, password_hash, roles)

VALUES ($1,$2,$3,$4,$5,$6)`,

[id, organizationId, name, email, hash, roles || ['vendor']]

);

res.status(201).json({ message: 'User created', id });

} catch (err) {

res.status(500).json({ error: err.message });

}

};

// LOGIN

exports.login = async (req, res) => {

try {

const { email, password } = req.body;

const { rows } = await db.query('SELECT * FROM users WHERE email = $1', [email]);

if (!rows[0]) return res.status(401).json({ error: 'Invalid credentials' });

const match = await bcrypt.compare(password, rows[0].password_hash);

if (!match) return res.status(401).json({ error: 'Invalid credentials' });

const token = jwt.sign(

{ id: rows[0].id, roles: rows[0].roles, orgId: rows[0].organization_id },

process.env.JWT_SECRET,

{ expiresIn: '15m' }

);

res.json({ token });

} catch (err) {

res.status(500).json({ error: err.message });

}

};

authMiddleware.js — protects routes:

const jwt = require('jsonwebtoken');

exports.authenticate = (req, res, next) => {

const header = req.headers.authorization;

if (!header) return res.status(401).json({ error: 'No token' });

const token = header.split(' ')[1];  // 'Bearer <token>'

try {

req.user = jwt.verify(token, process.env.JWT_SECRET);

next();  // token is valid — continue to the route handler

} catch (e) {

res.status(401).json({ error: 'Invalid token' });

}

};

Wire it into app.js by adding these two lines before the health check:

const authRoutes = require('./routes/authRoutes');

app.use('/api/auth', authRoutes);

Test: Use Postman to POST to http://localhost:3000/api/auth/register with a JSON body containing name, email, password, and organizationId. Then POST to /api/auth/login with email and password. You should get back a token.

# 5. Phase 2: Tender & Line-Item Core

Now the database talks to your server and users can log in. This phase builds the heart of the platform: creating tenders, adding line items, attaching features, and publishing tenders so vendors can see them.

Task 8 — Build the Tender CRUD API

CRUD stands for Create, Read, Update, Delete — the four basic operations on any piece of data.

Create backend/src/controllers/tenderController.js with these endpoints:

| Method | URL | What It Does | Who Can Call It |
| --- | --- | --- | --- |
| POST | /api/tenders | Creates a new tender in draft status | Buyer, Admin |
| GET | /api/tenders | Lists all tenders (filtered by role/status) | Any logged-in user |
| GET | /api/tenders/:id | Gets one tender by its ID | Any logged-in user (access rules apply) |
| PUT | /api/tenders/:id | Updates a tender (only while in draft) | Buyer (owner), Admin |
| DELETE | /api/tenders/:id | Soft-cancels a tender (sets status = cancelled) | Buyer (owner), Admin |

Key implementation details:

- On POST: auto-generate tender_number using a pattern like RFQ-YYYY-XXXXX (year + sequential number). Set status = 'draft' and created_by = the logged-in user's ID.

- On PUT: first check that the current status is 'draft'. If it isn't, return HTTP 409 with message "Cannot edit — tender is not in draft status".

- On GET (list): if the user is a Vendor, only return tenders where visibility = 'open' OR where they have a row in tender_vendor_invitations.

- Always insert a row into audit_logs after any successful create, update, or delete.

Task 9 — Implement Tender Status Transitions

A tender moves through a strict sequence of statuses. This task builds the function that enforces those rules. Create it in backend/src/services/tenderService.js.

| From | → To | The API call that triggers this |
| --- | --- | --- |
| draft | published | PUT /api/tenders/:id/publish |
| draft | cancelled | PUT /api/tenders/:id/cancel |
| published | clarification | Automatic — when a vendor posts a question |
| published | closed | Automatic — when submission_deadline passes |
| clarification | published | Automatic — when buyer answers the question |
| closed | tech_eval | PUT /api/tenders/:id/open-bids (manual) or automatic at bid_opening_time |
| tech_eval | comm_eval | PUT /api/tenders/:id/unlock-commercial |
| comm_eval | awarded | PUT /api/tenders/:id/award |

Build a single function called transitionStatus(tenderId, newStatus) that:

- Looks up the current status from the database

- Checks if the transition is legal using a map of allowed moves

- If illegal: throws an error with HTTP 409

- If legal: updates the status and the updated_at timestamp

- Logs the transition in audit_logs with metadata: { old_status, new_status }

Task 10 — Build the Line-Item (BoM) API

Line items are the individual products or services inside a tender. They can be nested (a group contains sub-items) to form a Bill of Materials.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/items | Adds a new line item (or group) to the tender |
| GET | /api/tenders/:tenderId/items | Returns all items as a nested tree |
| PUT | /api/tenders/:tenderId/items/:id | Updates an item's details |
| DELETE | /api/tenders/:tenderId/items/:id | Removes an item (and all its children) |

Critical rules to enforce:

- If item_type = 'group', quantity must be 0.

- If item_type = 'item', quantity must be > 0.

- parent_item_id must either be NULL (root item) or point to an existing item in the same tender.

- Items can only be added or changed while the tender is in 'draft' status.

- estimated_cost is never returned in any API response to a Vendor. Strip it out in the controller before sending.

💡 Note: To return items as a nested tree: first fetch all items for the tender flat from the DB, then use a simple JavaScript function to group children under their parents by matching parent_item_id.

Task 11 — Build the Feature Definition & Options API

Features are the structured questions a buyer defines per line item. For example: "Processor" with options ["Intel i5", "Intel i7", "AMD Ryzen 5"].

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/features | Creates a new feature definition |
| POST | /api/features/:id/options | Adds an option to a feature |
| POST | /api/tenders/:tenderId/items/:itemId/features | Attaches a feature to a line item (mandatory or optional) |
| GET | /api/tenders/:tenderId/items/:itemId/features | Returns all features + options attached to a line item |

Validation rules:

- evaluation_weight across all features on a single line item should sum to 100. Return a warning (not error) if it doesn't.

- A feature with is_global = true can be reused on any tender without re-creating it.

- feature_type determines what kind of input the vendor sees: single_select shows a dropdown, multi_select shows checkboxes, text shows a text box, numeric shows a number input, boolean shows a toggle.

Task 12 — Build the Publish Flow & Vendor Visibility

When a buyer publishes a tender, visibility rules kick in. This task wires up the two tender modes.

For Open tenders:

- On publish: set status = 'published'. No further action needed — all approved vendors can see it.

For Limited tenders:

- On publish: for each vendor the buyer invited, insert a row into tender_vendor_invitations with a random token.

- Generate the token like this: require('crypto').randomBytes(32).toString('hex')

- Set status = 'sent' on each invitation row.

- Queue a notification (Phase 5 will send the actual email — for now just insert a row into the notifications table with status = 'pending').

Vendor GET /api/tenders access rule:

- If tender.visibility = 'open' → always visible to approved vendors.

- If tender.visibility = 'limited' → only visible if the vendor has a row in tender_vendor_invitations for this tender.

# 6. Phase 3: Vendor & Bid Engine

Phase 2 built the buyer side. This phase builds the vendor side: registering as a vendor, submitting bids with proper versioning and envelope separation, and enforcing the encryption/hash rules from the PRD.

Task 13 — Build Vendor Profile & Enlistment API

Vendors must register a profile before they can bid on anything.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/vendors/profile | Creates a vendor profile (links to their organization) |
| POST | /api/vendors/profile/documents | Uploads a compliance document (trade license, VAT cert, etc.) |
| GET | /api/vendors/profile | Returns the current vendor's profile + documents |
| POST | /api/vendors/:orgId/approve | Buyer/Admin approves or rejects a vendor (body: { status }) |

Enlistment status rules (state machine):

- pending → approved or rejected

- approved → suspended

- rejected → pending (vendor can re-apply)

- suspended → approved or rejected

- Any other transition returns HTTP 409.

- When status is set to 'rejected', rejection_reason is mandatory in the request body.

- For document uploads: store the file in object storage (for now, just save the file_url). Track issued_date and expiry_date.

Task 14 — Build the Bid Submission API

This is the most complex single task. A bid has a header, line-item responses, and feature selections. It must be versioned and split into envelopes.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/bids | Creates a new bid (draft) |
| PUT | /api/tenders/:tenderId/bids/:bidId | Updates bid content (while in draft) |
| POST | /api/tenders/:tenderId/bids/:bidId/submit | Finalizes and submits the bid |
| POST | /api/tenders/:tenderId/bids/:bidId/withdraw | Withdraws the bid (before deadline) |
| GET | /api/tenders/:tenderId/bids/my | Returns the vendor's own active bid |

Step-by-step what happens on /submit:

- Check that the tender's submission_deadline has not passed. If it has, return HTTP 403 "Deadline passed".

- Check that all mandatory features for every line item have a response in bid_item_feature_values. If any are missing, return HTTP 400 with a list of what's missing.

- Check that all unacknowledged addenda are acknowledged by this vendor. If not, return HTTP 403 "Unacknowledged addenda".

- Calculate item_total_price for each bid_item: quantity × unit_price.

- Calculate total_amount: sum of all item_total_prices + taxes.

- Compute digital_hash: SHA-256 of the entire bid payload (JSON.stringify the bid object). Store it in bids.digital_hash.

- Set status = 'submitted' and submitted_at = now().

- Create two rows in bid_envelopes: one with envelope_type = 'technical' (is_open = false), one with 'commercial' (is_open = false).

- Insert a notification row for the vendor (confirmation) and the buyer.

Task 15 — Implement Bid Versioning Logic

Vendors can withdraw and resubmit. Each resubmission creates a new version. Only the latest non-withdrawn version counts.

On /withdraw:

- Set the current bid's status to 'withdrawn'. Do NOT delete it.

- The bid row stays in the database as history.

On next /submit (after a withdrawal):

- Look up the highest version number for this vendor + tender combination.

- Create a brand-new bid row with version = previous_max + 1.

- The old withdrawn row remains untouched.

Active bid query (use this everywhere you need "the current bid"):

SELECT * FROM bids

WHERE tender_id = $1 AND vendor_org_id = $2 AND status = 'submitted'

ORDER BY version DESC LIMIT 1;

💡 Note: If this query returns zero rows, the vendor has no active bid for this tender.

# 7. Phase 4: Evaluation & Awards

Bids are in. Now evaluators score them, the buyer compares them side by side, and awards are issued. This phase implements the two-stage evaluation workflow.

Task 16 — Build the Bid Opening & Envelope System

Bids are sealed until the buyer opens them. This task controls when and how envelopes are unlocked.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/open-bids | Opens all technical envelopes for all bids |
| POST | /api/tenders/:tenderId/bids/:bidId/unlock-commercial | Opens the commercial envelope for one specific bid |

Rules:

- open-bids: transition tender status from 'closed' to 'tech_eval'. Set is_open = true and opened_at = now() on every technical envelope. Log in audit_logs.

- unlock-commercial: can only be called during 'comm_eval' status. The bid must be marked is_technically_qualified = true in evaluations. Set is_open = true on the commercial envelope.

- Before opening, verify the digital_hash: recompute SHA-256 of the bid payload and compare to bids.digital_hash. If mismatch → flag as TAMPERED, do not open, log the event.

Task 17 — Build the Evaluation & Scoring API

Evaluators score each bid's technical compliance feature by feature.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/bids/:bidId/evaluate | Submits a full evaluation for one bid |
| GET | /api/tenders/:tenderId/evaluations | Returns all evaluations for a tender |

The POST body contains:

- technical_score: the evaluator's overall technical score (0–100)

- line_scores: an array of { tender_item_id, feature_id, score, remarks } — one entry per feature per item

- remarks: free-text notes on the overall evaluation

The backend calculates:

- Saves each line_score row into evaluation_line_scores

- Sets is_technically_qualified = true if technical_score >= the tender's configured minimum threshold (default: 70)

- After commercial unlock: commercial_score is calculated by the system based on price ranking

- overall_score = (tech_weight × technical_score) + (comm_weight × commercial_score). Default weights: 60% tech, 40% commercial

Task 18 — Build the Comparison Matrix API

This is the evaluator's main view — a side-by-side comparison of all bids.

| Method | URL | Returns |
| --- | --- | --- |
| GET | /api/tenders/:tenderId/comparison | Full comparison matrix: compliance + features + pricing |
| GET | /api/tenders/:tenderId/comparison/ranking | Ranked list of bids by overall_score |

The comparison response structure:

- compliance_matrix: for each (vendor × line_item), return 'compliant', 'partial', or 'non_compliant'

- feature_comparison: for each line_item, show each vendor's selected option side by side

- financial_comparison: a grid where rows = line items, columns = vendors. Each cell has unit_price and item_total_price. Last row = grand total including taxes

- Only include commercial data if the vendor's commercial envelope is_open = true

Task 19 — Build the Award API

The buyer awards one or more line items to one or more vendors (split awards are allowed).

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/awards | Issues an award for a specific line item to a specific bid |
| GET | /api/tenders/:tenderId/awards | Returns all awards for a tender |

POST body: { tender_item_id, bid_id, awarded_quantity, awarded_price }

Validation rules:

- awarded_quantity must be ≤ the tender_item's original quantity.

- The sum of all awarded_quantity values across all awards for one tender_item must not exceed that item's quantity.

- The bid must belong to this tender.

- The bid must have is_technically_qualified = true.

- After all line items are awarded, transition the tender status to 'awarded'.

# 8. Phase 5: Notifications & Addenda

The platform can now complete a full tender lifecycle — but users have no way to know what's happening. This phase adds the communication layer: notifications, the Q&A forum, and official amendments.

Task 20 — Build the Notification Service

Every important event in the system triggers a notification. Earlier phases inserted rows into the notifications table with status = 'pending'. This task actually sends them.

Install the email package:

npm install nodemailer

Create backend/src/services/notificationService.js:

- A function sendPending() that queries all notifications WHERE status = 'pending'

- For each: check the channel (email, sms, in_app)

- For email: use Nodemailer to send. On success → status = 'sent'. On failure → status = 'retried' (up to 3 times with delays: 1 min, 5 min, 25 min). After 3 failures → status = 'failed'.

- For in_app: this will be delivered via WebSocket in a later enhancement. For now, just set status = 'sent' immediately.

Run sendPending() on a timer — check every 30 seconds for pending notifications.

💡 Note: For the email configuration: create a free account on SendGrid or use Gmail's SMTP. Put the SMTP credentials in your .env file.

Task 21 — Wire Up All Notification Triggers

Go back through your previous controllers and make sure every important action inserts a notification row. Here is the complete checklist:

| Event | Who Gets Notified | Which Controller |
| --- | --- | --- |
| Tender published | All eligible / invited vendors | tenderController → publish |
| Invitation sent | The invited vendor | tenderController → publish (limited) |
| Addendum published | All invited / eligible vendors | addendumController → create |
| Addendum not acknowledged (24h warning) | Vendors with pending acks | notificationService → scheduled check |
| Clarification answered | The asking vendor (+ all if public) | clarificationController → answer |
| Deadline reminder (3 days) | Vendors who haven't submitted | notificationService → scheduled check |
| Deadline reminder (1 day) | Vendors who haven't submitted | notificationService → scheduled check |
| Bid submitted | The vendor + the buyer | bidController → submit |
| Bids opened | Buyer + all evaluators | tenderController → open-bids |
| Tender awarded | All participating vendors + buyer | awardController → award |
| Vendor doc expiry (30 days) | Vendor contacts + tenant admin | notificationService → scheduled check |
| Vendor doc expiry (7 days) | Vendor contacts + tenant admin | notificationService → scheduled check |

Task 22 — Build the Clarification (Q&A) API

Vendors can ask questions about a published tender. Buyers answer them.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/questions | Vendor posts a question |
| POST | /api/tenders/:tenderId/questions/:id/answer | Buyer answers a question |
| GET | /api/tenders/:tenderId/questions | Lists all questions (filtered by visibility) |

Rules:

- Questions can only be posted when tender status is 'published' or 'clarification'.

- When a question is posted, if the tender is in 'published' status, transition it to 'clarification'.

- is_public = true → all vendors see both the question and the answer. is_public = false → only the buyer and the asking vendor see it.

- When the buyer answers, if creates_addendum = true in the response body, the buyer must also create an addendum (see Task 23).

- After all open questions are answered, the tender transitions back to 'published'.

Task 23 — Build the Addenda API

When an answer changes the scope of a tender, the buyer publishes an official amendment. All vendors must acknowledge it before they can submit a bid.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/tenders/:tenderId/addenda | Publishes a new addendum |
| POST | /api/tenders/:tenderId/addenda/:id/acknowledge | Vendor acknowledges an addendum |
| GET | /api/tenders/:tenderId/addenda | Lists all addenda + acknowledgement status |

On POST (create addendum):

- Set addendum_number = max(current addendum_numbers for this tender) + 1.

- If extends_deadline_days > 0: update the tender's submission_deadline by adding that many days.

- Insert a row into addendum_acknowledgements for every invited/eligible vendor with acknowledged_at = NULL.

- Send a notification to all vendors.

On /acknowledge:

- Set acknowledged_at = now() and acknowledged_by = the logged-in vendor user's ID.

⚠ Important: Bid submission (Task 14) must check: SELECT COUNT(*) FROM addendum_acknowledgements WHERE addendum_id IN (SELECT id FROM addenda WHERE tender_id = ?) AND vendor_org_id = ? AND acknowledged_at IS NULL. If count > 0, reject the bid.

# 9. Phase 6: Export, Tax & Polish

The core platform works. This final phase adds the remaining PRD features: tax calculation, currency conversion, PDF/XLSX exports, the complete audit log, and rate limiting. After this phase, the platform is production-ready.

Task 24 — Build the Tax Engine

Tax is calculated per line item based on rules configured by an admin.

| Method | URL | What It Does |
| --- | --- | --- |
| POST | /api/admin/tax-rules | Admin creates a tax rule (e.g., GST 18%) |
| GET | /api/admin/tax-rules | Lists all active tax rules |
| PUT | /api/admin/tax-rules/:id | Updates or deactivates a tax rule |

When a bid is submitted (Task 14), after calculating item_total_price for each line item:

- Look up all active tax_rules where applies_to matches the tender's procurement_type OR applies_to = 'all'.

- For each matching rule: tax_amount = item_total_price × (rate_percent / 100). Insert into bid_item_taxes.

- Add all tax_amounts to the bid's total_amount.

Task 25 — Build the Currency Rate Cache

All tenders are in one currency. This module fetches exchange rates daily so that cross-currency comparisons are possible in reporting.

Create a scheduled job in notificationService.js (or a separate schedulerService.js) that runs once per day:

- Calls a free FX API (e.g., https://api.exchangerate.host/latest?base=USD)

- For each rate returned: UPSERT into currency_rates (insert if not exists, update if exists) with fetched_at = now().

💡 Note: 'Upsert' means: if a row with this base+target already exists, update the rate. Otherwise insert a new row. In PostgreSQL this is done with INSERT … ON CONFLICT … DO UPDATE.

Task 26 — Build the Export Engine (PDF & XLSX)

Buyers and evaluators can download reports. PDF generation runs asynchronously so it doesn't block the server.

Install the needed packages:

npm install pdfkit xlsx

| Export | Format | Endpoint |
| --- | --- | --- |
| Tender Summary | PDF | GET /api/tenders/:id/export/summary |
| Bid Comparison Matrix | PDF / XLSX | GET /api/tenders/:id/export/comparison?format=pdf |
| Bid Integrity Report | PDF | GET /api/tenders/:id/export/integrity |
| Award Letter | PDF | GET /api/tenders/:id/export/award-letter/:vendorId |
| Full Data Dump | XLSX | GET /api/tenders/:id/export/dump (Admin only) |

Implementation pattern for PDF exports:

- The endpoint receives the request and validates permissions (is the user allowed to export this?).

- It inserts a job record into a simple jobs table (or uses the notifications table with a special type).

- A background worker picks up the job, generates the PDF using pdfkit, saves it to object storage (S3/MinIO), and sends a notification to the user with a download link.

- The user clicks the link in their notification to download the file.

💡 Note: For XLSX: the xlsx package has a writeFile function. For the Data Dump, stream rows from the database directly into the XLSX writer to avoid loading thousands of rows into memory at once.

Task 27 — Implement Rate Limiting

Rate limiting prevents abuse and protects the server during peak traffic (e.g., bid submission rush at deadline).

Install the rate limiting package:

npm install express-rate-limit

Add these three rate limiters in app.js before your routes:

| Endpoint | Limit | Window | On Exceed |
| --- | --- | --- | --- |
| POST /api/tenders/:id/bids/:id/submit | 5 requests | 10 seconds (per vendor_org_id) | HTTP 429 |
| POST /api/auth/login | 10 attempts | 15 minutes (per IP) | HTTP 429 + 15-min lockout |
| All other API endpoints | 200 requests | 1 minute (per authenticated user) | HTTP 429 |

Task 28 — Audit Log Hardening & Final Review

The audit_logs table must be truly append-only. This final task locks it down and does a full review.

Database-level protection:

- Connect to PostgreSQL as the superuser (postgres). Run:

REVOKE UPDATE ON audit_logs FROM rfq_app_user;

REVOKE DELETE ON audit_logs FROM rfq_app_user;

- rfq_app_user is the database user your application connects with (from your .env). This prevents the app from ever modifying or deleting audit entries.

Final review checklist:

- Every controller that changes data has a corresponding INSERT INTO audit_logs.

- The action column uses consistent codes: TENDER_CREATED, TENDER_PUBLISHED, BID_SUBMITTED, ENVELOPE_OPENED, AWARD_ISSUED, etc.

- The metadata column captures context: for status changes include { old_status, new_status }; for bids include { vendor_org_id, version }.

- Run a quick test: perform a full tender lifecycle (create → publish → bid → evaluate → award). Then query audit_logs and confirm every step is recorded.

# 10. Quick Reference — All 28 Tasks at a Glance

| # | Task | Phase | Key File(s) Created or Modified |
| --- | --- | --- | --- |
| 1 | Create folder structure | 1 | — (folders only) |
| 2 | Initialize backend + install packages | 1 | backend/package.json |
| 3 | Create .env config | 1 | backend/.env |
| 4 | Set up PostgreSQL database | 1 | — (run schema SQL in pgAdmin) |
| 5 | Database connection module | 1 | backend/src/config/database.js |
| 6 | Main server entry point | 1 | backend/src/app.js |
| 7 | User registration & login | 1 | controllers/authController.js, routes/authRoutes.js, middleware/authMiddleware.js |
| 8 | Tender CRUD API | 2 | controllers/tenderController.js, routes/tenderRoutes.js |
| 9 | Tender status transitions | 2 | services/tenderService.js |
| 10 | Line-item (BoM) API | 2 | controllers/itemController.js, routes/itemRoutes.js |
| 11 | Feature definitions & options API | 2 | controllers/featureController.js, routes/featureRoutes.js |
| 12 | Publish flow & vendor visibility | 2 | tenderController.js (updated), tenderService.js (updated) |
| 13 | Vendor profile & enlistment | 3 | controllers/vendorController.js, routes/vendorRoutes.js |
| 14 | Bid submission API | 3 | controllers/bidController.js, routes/bidRoutes.js |
| 15 | Bid versioning logic | 3 | services/bidService.js |
| 16 | Bid opening & envelope system | 4 | bidController.js (updated), services/envelopeService.js |
| 17 | Evaluation & scoring API | 4 | controllers/evalController.js, routes/evalRoutes.js |
| 18 | Comparison matrix API | 4 | controllers/comparisonController.js |
| 19 | Award API | 4 | controllers/awardController.js, routes/awardRoutes.js |
| 20 | Notification service (sender) | 5 | services/notificationService.js |
| 21 | Wire up all notification triggers | 5 | — (update multiple controllers) |
| 22 | Clarification (Q&A) API | 5 | controllers/clarificationController.js, routes/clarificationRoutes.js |
| 23 | Addenda API | 5 | controllers/addendumController.js, routes/addendumRoutes.js |
| 24 | Tax engine | 6 | controllers/taxController.js, services/taxService.js |
| 25 | Currency rate cache | 6 | services/fxService.js |
| 26 | Export engine (PDF & XLSX) | 6 | services/exportService.js, routes/exportRoutes.js |
| 27 | Rate limiting | 6 | app.js (updated) |
| 28 | Audit log hardening & final review | 6 | — (DB commands + review) |